**Project Planning Phase**

**Project Planning Template ( Sprint Planning, Stories, Story points)**

|  |  |
| --- | --- |
| Date | 26 JUNE 2025 |
| Team ID | LTVIP2025TMID48508 |
| Project Name | Heritage Treasures: An In-Depth Analysis of UNESCO World Heritage Sites in Tableau |
| Maximum Marks | 5 Marks |

**Product Backlog, Sprint Schedule, and Estimation (4 Marks)**

Use the below template to create product backlog and sprint schedule

| **Sprint** | **Functional Requirement (Epic)** | **User Story Number** | **User Story / Task** | **Story Points** | **Priority** | **Team Members** |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register for the application by entering my email, password, and confirming my password. | 2 | High | DHEEKSHITHA |
| Sprint-2 | LOGIN | USN-2 | As a user, I will receive confirmation email once I have registered for the application | 1 | High | BHANU PRAKASH |
| Sprint-3 | Registration | USN-3 | As a user, I can register for the application through Facebook | 2 | Low | HARISH KUMAR |
| Sprint-4 | Dashboard | USN-4 | As a user, I can register for the application through Gmail | 2 | Medium | BALAJI |


**Project Tracker, Velocity & Burndown Chart: (4 Marks)**

| **Sprint** | **Total Story Points** | **Duration** | **Sprint Start Date** | **Sprint End Date (Planned)** | **Story Points Completed (as on Planned End Date)** | **Sprint Release Date (Actual)** |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 6 | 6 Days | 24 Oct 2022 | 29 Oct 2022 | 6 | 24JUNE 2025 |
| Sprint-2 | 12 | 6 Days | 31 Oct 2022 | 05 Nov 2022 | 12 | 25 Nov 2025 |
| Sprint-3 | 7 | 6 Days | 07 Nov 2022 | 12 Nov 2022 | 7 | 21 JUNE 2025 |
| Sprint-4 | 4 | 6 Days | 14 Nov 2022 | 19 Nov 2022 | 4 | 23 JUNE 2025 |

**Velocity Calculation**

* **Sprint Duration**: 6 days
* **Total Points Completed Across 4 Sprints**: 6 + 12 + 7 + 4 = **29 story points**
* **Total Sprint Days**: 6 × 4 = **24 days**


**📈 Average Velocity (Story Points / Day):**

****

**Burndown Chart:**

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile[software development](https://www.visual-paradigm.com/scrum/what-is-agile-software-development/) methodologies such as [Scrum](https://www.visual-paradigm.com/scrum/scrum-in-3-minutes/). However, burn down charts can be applied to any project containing measurable progress over time.

**Burndown chart** --Heritage Treasures: An In-Depth Analysis of UNESCO World Heritage Sites in Tableau

****